## Slide 1: SPRINT 4 RETROSPECTIVE Team R02
SE2 – SPG Sprint 4

## Slide 2: PROCESS MEASURES Macro statistics
Committed Stories: 8 → Done: 6
Committed Points: 81 → Done: 68
Planned hours: 96h 45m → Spent hours: h

## Slide 3: PROCESS MEASURES detailed statistics - 1
Story #0: Technical tasks (7 tasks)
Estimated: 59.45h → Actual: h
Story #2: (Registered user) Telegram update products available
Task #1: FE for telegram product availability msg
Task #2: BE for telegram product availability msg
Story points: 13
Estimated: 5h → Actual: 5h30m
Story #3: (Manager) Check unretrieved food
Task #1: FE for checking unretrieved food
Task #2: BE for checking unretrieved food
Story points: 5
Estimated: 5h → Actual: -

## Slide 4: PROCESS MEASURES detailed statistics - 2
Story #4: (Manager) Alert frequent missed pickups
Task #1: FE for missed pick-up alert
Task #2: BE for missed pick-up alert
Story points: 21
Estimated: 1d 1h → Actual: 1d 1h
Story #5: (Manager ) Client order suspension
Task #1: FE for client suspension
Task #2: BE for client suspension
Story points: 8
Estimated: 3h → Actual: 1d 5h

## Slide 5: PROCESS MEASURES detailed statistics - 3
Story #6: (Registered user) Telegram balance
Task #1: FE for telegram balance notification
Task #2: BE for telegram balance notification
Story points: 13
Estimated: 7h → Actual: 7h
Story #7: (Registered user) Telegram Confirmation
Task #1: FE for telegram confirmation
Task #2: BE for telegram confirmation
Story points: 8
Estimated: 3h → Actual: 3h 30m

## Slide 6: PROCESS MEASURES detailed statistics - 4
Story #8: (Registered user) Telegram reminder
Task #1: FE for telegram reminder
Task #2: BE for telegram reminder
Story points: 8
Estimated: 3h → Actual: 3h 30m
Story #9: (Registered user) Telegram top-up
Task #1: FE for telegram top-up
Task #2: BE for telegram top-up
Story points: 5
Estimated: 2h → Actual: 2h 30m

## Slide 7: PROCESS MEASURES detailed statistics - 5
Fixed Git issues in this Sprint:
Logos on manage orders

## Slide 8: Detailed Statistics
Average Hour per task : (hours)/ 23(#tasks) = hours
Standard deviation:
Total task estimation error ratio:

## Slide 9: QUALITY MEASURES UNIT TESTING
Total hours estimated: 2d 6h (for implementing/integrating tests)
Total hours spent: 1d 3h (of testing)
Nr of automated unit test cases: for BE + for FE = unit test cases
Coverage: % (Could not get SonarCloud to read the coverage – we estimated it to be around 60% based on the outputs of the testing)

## Slide 10: QUALITY MEASURES E2e testing
Total hours estimated: 8h (1h per story) - included inside each story
Total hours spent: 6h

## Slide 11: QUALITY MEASURES Code review
Total hours estimated: 8h (1h per story) - included inside each story
Total hours spent: 6h

## Slide 12: QUALITY MEASURES Technical debt management
Total hours estimated: 1d 1h 30m
Total hours spent: 6h
Hours estimated for remediation by SonarQube: d (only in Maintainability - fixing code smells)
Hours estimated for remediation by SonarQube only for the selected and planned issues: h (only in New Code - Maintainability - fixing code smells)
Hours spent on remediation:
Debt ratio (as reported by SonarQube under "Measures-Maintainability"): %
Rating for each quality characteristic reported in SonarQube under "Measures" (namely reliability, security, maintainability):
  Reliability → A
  Security → A
  Maintainability → A

## Slide 13: Assessment
What caused your errors in estimation (if any)?
Reviewing globally the app and controlling that every story is correctly connected to the others
Making well-designed and responsive pages is not always a straight-forward process

## Slide 14: Assessment
What lessons did you learn (both positive and negative) in this sprint?
Story integration was not as swift as we expected. We faced some initial difficulty on integrating our previously implemented stories with the new ones
Documentation (the Git readme) proved to be very helpful and we often used it as a “manual” to quickly search and get the information we needed
At the end of this sprint we were able to deliver a much better looking and much more responsive app. This step helped us better understand the effects of a better design on the stakeholders feedback and “happiness”

## Slide 15: Assessment
Which improvement goals set in the previous retrospective were you able to achieve?
We have cured more the design of our application and made all the pages responsive
We have added to the readme file all the API calls and the corresponding explanations
We have fixed most of the past and new issues and we have completed all the stories left from previous sprint

## Slide 16: Assessment
Which ones you were not able to achieve? Why?
We achieved all of the goals set in the previous retrospective

## Slide 17: Assessment
Improvement goals for the next sprint and how to achieve them (technical tasks, team coordination, etc.)
We need to further improve the design and the usability of our application
We need to better show the state of our system by showing more meaningful alerts and messages to the user
We plan to increase the amount and granularity of our test suites to achieve a higher coverage and to discover bugs quicker

## Slide 18: Assessment
One thing you are proud of as a Team:
Teamwork, as it was also the case in the previous two sprints, was awesome. We helped each other in solving problems and reviewing code from previously implemented stories